|  |  |  |  |
| --- | --- | --- | --- |
| Architecture Managed by **Kushan** – Deadline Thursday | **Functionality** – Monday 6 pm Phase 1 | Collect documents  Collect specific examples from trustable sources  Keep a track of deadlines**.**  **Dushyant** | **Barkha** SRS management  Deadlines   * Monday Section 1 * Tuesday Section 2 * Friday first draft ready |
|  | **Survey** Tuesday 6 pm   * Create * Print * Send to team |  |  |
|  | **Survey** forms get filled  **Interview** by Wednesday complete |  |  |
|  | **Analysis and functionality** by Thursday |  |  |
|  | **Compile all for SRS** Thursday onwards |  |  |